}

Guía1. Definición Proyecto APT

Asignatura Capstone

- PART I

1. Personal Background

A continuación, se presenta una tabla en la que debes completar la información solicitada.

| Nombre estudiante | Danae Ugarte / Elías López / Matías Contreras |
| --- | --- |
| Rut | 20932583-7 / 20932474-1 / 21053820-8 |
| Carrera | ING en informática |
| Sede | San Joaquín |

2. Project Description

En la descripción debes señalar brevemente el nombre de tu proyecto APT y las competencias del perfil de egreso que vas a poner en práctica. Si en tu carrera están definidas las áreas de desempeño, también menciona a qué áreas de desempeño está vinculado el proyecto.

| Project Name: | Junta activa |
| --- | --- |
| Performance Areas: | Analysis and Evaluation of IT Solutions; Software Development. |
| Competencies: | - Develop a software solution using techniques that allow systematizing the development and maintenance process, ensuring the achievement of objectives. - Build data models to support the organization's requirements according to a defined and scalable design over time. - Perform certification tests on both products and processes using industry-defined best practices. |

3. APT Project Justification

A continuación, se presentan distintos campos que debes completar con la información solicitada. Esta sección busca que describas en detalle tu proyecto y justifiques su relevancia y pertinencia.

| Relevance of the APT Project: | As a group, we chose this project because it is a comprehensive IT solution that allows us to use most of the tools learned during our degree. Our project focuses mainly on neighborhood communities nationwide. With this project, we hope to help adults who are internet users and need to carry out residential procedures or other processes that must be done through their neighborhood council. Ideally, we aim to make these procedures faster and easier, generating a real change in accessibility for the local community. |
| --- | --- |
| Description of the APT Project: | Currently, organizations use IT tools to improve organization, communication, and reduce time, costs, labor, energy, and material resources for their projects, which is why they are constantly seeking technological solutions. The government, municipalities, and neighborhood councils are no exception, with the latter being the most neglected in terms of technology adoption. A neighborhood council is a territorial community organization that represents the people living in the same neighborhood, with the purpo... This project proposes an IT solution adaptable to any neighborhood council in Chile and designed to meet the needs of both the board and the residents over 14 years old. The system will allow organizing activities, projects, documents, and members of the neighborhood council. |
| Relevance to the Graduate Profile: | El Proyecto APT propuesto —la construcción de un sistema para mejorar la gestión de la unidad territorial de una junta de vecinos— se relaciona directamente con el perfil de egreso de la carrera, ya que integra de manera práctica las competencias clave definidas en el plan de estudios. En primer lugar, la competencia C1 es necesaria para garantizar la calidad del sistema desarrollado. Se aplicarán pruebas de certificación y validación de los procesos de inscripción, solicitudes y notificaciones para asegurar que cumplan con los requerimientos definidos y funcionen de acuerdo con buenas prácticas de la industria. La competencia C2 se aplica al gestionar el proyecto desde la planificación hasta su implementación, definiendo cronogramas, priorizando tareas y proponiendo alternativas en caso de dificultades técnicas o de recursos. Esta gestión es esencial para cumplir con los plazos académicos y con las expectativas de los usuarios de la junta de vecinos. La competencia C3 es fundamental, ya que el sistema requiere el diseño y construcción de modelos de datos escalables que soporten la información de los vecinos, solicitudes, actividades y notificaciones. La correcta estructuración de la base de datos permitirá que el sistema sea eficiente, mantenga la integridad de la información y pueda crecer en el futuro si se requieren nuevas funcionalidades. La competencia C4 se pone en práctica al desarrollar la solución de software siguiendo técnicas de programación y metodologías de desarrollo que aseguren la mantenibilidad del sistema. Esto incluye implementar una interfaz intuitiva y de fácil uso para que el personal de la junta de vecinos pueda operar el sistema sin conocimientos técnicos avanzados. Finalmente, la competencia C5 contribuye en la comunicación de resultados y en la elaboración de documentación técnica, pudiendo incorporar elementos en inglés, por ejemplo, en nombres de variables, interfaces o manuales, facilitando la comprensión en contextos profesionales más amplios. |
| Relation to Professional Interests: | Professionally, we would like to work in a large company that provides security and stability, helping us grow personally and professionally. We believe this project will help us by simulating a real-world IT project with proper documentation and planning. |
| Feasibility of the APT Project: | It is possible to carry out the project in the approximately 15 weeks allocated for its delivery. Although only around 2 hours per week are dedicated to in-person classes, as a group we decided to dedicate additional time outside of Duoc to prioritize the development of this project. We will exclusively use free development tools and our personal computers. Facilitating factors include access to real neighborhood council information, the ability to interview board members, and the use of agile methodologies. A possible risk could be time conflicts with work or internships, but we plan to manage our schedules and communicate requirements proactively. |

- PART II

4. Objectives

En este apartado debes definir objetivos generales y específicos del Proyecto APT. Es importante aclarar que los objetivos se deben plantear en forma clara, concisa y sin dar mayores explicaciones, es decir, deben entenderse por sí solos. Se sugiere redactarlos utilizando un verbo en infinitivo, pues ello obliga a precisar acciones concretas.

| General Objective: | Develop a responsive web system that optimizes the administrative management of the neighborhood council, allowing neighbor registration, certificate issuance, project applications, notice communication, and community resource management, improving efficiency and transparency. |
| --- | --- |
| Specific Objectives: | - Gather functional and non-functional requirements. - Design a scalable data model. - Develop an intuitive user interface. - Implement business logic for registrations, certificates, projects, notices, and scheduling. - Configure automated notifications via email and WhatsApp. - Conduct functional and validation tests. - Document the system and prepare a user manual. |

5. Methodology

En el siguiente apartado deberás describir la metodología, propia de tu disciplina, que utilizarás para resolver el proyecto APT antes descrito, incluyendo las etapas y métodos de trabajo.

Methodology

### SCRUM Work Stages Project Start (Sprint 0): - Initial meeting to define team roles (Scrum Master, Product Owner, and Developers). - Requirements gathering with the neighborhood council (interviews, process observation). - Creation of the Product Backlog with user stories. - Definition of the development environment and tools to be used. Sprint Planning: - Prioritization of user stories in the Product Backlog. - Selection of items to be developed in the Sprint Backlog. - Effort estimation and definition of acceptance criteria. Iterative Development: - Implementation of functionalities in each sprint (for example: - Sprint 1: Neighbor registration module and database design. - Sprint 2: Certificate of residence module and project management. - Sprint 3: Notifications and calendar module). - Daily Scrum meetings to coordinate progress and identify impediments. Review and Feedback (Sprint Review): - Presentation of progress at the end of each sprint. - Gathering feedback from users (neighborhood council or instructor). - Adjustments to the Product Backlog based on received feedback. Testing and Certification (Final Sprint): - Execution of unit, integration, and acceptance tests. - Validation that the system meets the defined requirements. Project Closure: - Final system documentation. - Preparation of the user manual. - Delivery and presentation of the finished product. ### Team Responsibilities - Product Owner: Represents the needs of the neighborhood council, prioritizes the Product Backlog, and validates deliverables. - Scrum Master: Facilitates the process, removes impediments, and ensures the methodology is followed. - Developers: Design, implement, and test the system, following the planned user stories.

6. Evidence

A continuación, describe qué evidencias serán evaluadas en el informe de avance y en el informe final de tu proyecto APT. Estas evidencias deben ser acordadas con tu docente. Se entenderá por evidencia los productos que se desarrollen durante el proyecto y cuyo propósito sea visibilizar o documentar cómo se ha implementado el trabajo.

| Type of Evidence | Name of Evidence | Description | Justification |
| --- | --- | --- | --- |
| Progress | Requirements Gathering Report | Document that includes interviews, process observation, and analysis of the neighborhood council’s needs. | Allows validation with the instructor and neighborhood council to ensure that the problem was correctly understood and that all required functionalities were identified. |
| Progress | Data Model and Architecture Diagrams | ER diagrams and system architecture design (components, modules, and relationships). | Ensures that the solution has a solid and scalable foundation before starting development. |
| Progress | User Interface Prototype (Mockups) | Sketches or clickable prototypes of the main system screens. | Facilitates usability validation and early user feedback before coding. |
| Final | Working Web System / App | Functional product with all features defined in the requirements: neighbor registration, certificates, project applications, notifications, and calendar management. | This is the main result of the project and demonstrates the fulfillment of objectives. |
| Final | Testing and Validation | Documentation of unit, integration, and acceptance tests performed. | Demonstrates that the system has been verified and meets the established quality criteria. |
| Final | User Manual and Technical Documentation | Guide for using the system (manual for board members and end users) and documentation of the code and architecture. | Allows the neighborhood council to implement and maintain the system without direct dependence on the development team. |
| Final | Final Presentation | Project presentation to the instructor and/or community, including a live system demo. | Effectively communicates the results and receives formal feedback. |

7. Work Plan

En la siguiente tabla define la planificación de tu Proyecto APT de acuerdo a lo requerido.

| Plan de Trabajo Proyecto APT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency / Unit of Competency | Activity / Task | Description | Resources Needed | Duration | Responsible | Remarks |
| C2 – Manage IT projects | Initial project planning | Define scope, objectives, team formation, and roles (Scrum Master, Product Owner, Developers). | Planning template, kickoff meetings, access to instructor | 1 week | Entire team | Key activity to align expectations and establish the schedule. |
| C2 – Manage IT projects | Requirements gathering | Conduct interviews and observe processes at the neighborhood council. Document requirements and create user stories. | Interview agenda, questionnaires, documentation tools (Word/Excel/Miro) | 1–2 weeks | Product Owner + Team | May take longer if the council delays in providing information. |
| C3 – Build data models | Data model design | Create ER diagrams, define tables, relationships, and attributes for the system. | Modeling software (Draw.io, MySQL Workbench) | 1 week | Assigned database developer | Validate design before coding starts. |
| C4 – Develop software | Backend development | Implement business logic: registrations, requests, certificates, projects, and calendar. | Development environment (VS Code), database, code repository (GitHub) | 3–4 weeks | Developers | Work will follow sprints with partial deliverables every 2 weeks. |
| C4 – Develop software | Frontend development | Build responsive web interface or mobile app, following validated mockups. | Frontend framework (React, Angular, etc.), UI libraries | 3–4 weeks | Developers | Ensure interface is intuitive for non-technical users. |
| C1 – Perform certification tests | Functional testing | Conduct unit, integration, and acceptance tests. Fix errors. | Testing tools (Postman, Selenium or manual), acceptance criteria checklist | 1–2 weeks | Entire team | Include real user testing if possible. |
| C5 – Communicate in English | Technical documentation and user manual | Prepare system guide and technical documentation. Use English terms where appropriate (module names, variables). | Word, Canva (for diagrams/manual) | 1 week | Entire team | Delivered together with the final report. |
| C2 – Manage IT projects | Final presentation | Prepare slides and live demo for instructor/community. | PowerPoint, test environment system | 1 week | Entire team | Rehearsal recommended before final delivery. |

8. Gantt Chart

Busca un formato de Carta Gantt que te acomode y organiza en este las actividades planificadas en el punto anterior considerando el periodo asignado para el desarrollo de tu Proyecto APT. Debes mantener la temporalidad del periodo académico en el desarrollo de las tres fases que contempla la Asignatura de Portafolio de Título.

| Activity | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 | W15 | W16 | W17 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Initial project planning | ███ | ███ |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Requirements gathering | ███ | ███ | ███ |  |  |  |  |  |  |  |  |  |  |  |  |
| Data model & architecture design |  | ███ | ███ | ███ |  |  |  |  |  |  |  |  |  |  |  |
| Interface mockups |  | ███ | ███ | ███ |  |  |  |  |  |  |  |  |  |  |  |
| Backend development (Sprint 1 & 2) |  |  | ███ | ███ | ███ | ███ | ███ | ███ | ███ |  |  |  |  |  |  |
| Frontend development (Sprint 2 & 3) |  |  |  | ███ | ███ | ███ | ███ | ███ | ███ | ███ |  |  |  |  |  |
| Integration & partial testing |  |  |  |  |  | ███ | ███ | ███ | ███ | ███ |  |  |  |  |  |
| Final testing & adjustments |  |  |  |  |  |  |  |  |  | ███ | ███ | ███ |  |  |  |
| Documentation & user manual |  |  |  |  |  |  |  |  |  | ███ | ███ | ███ |  |  |  |
| Final presentation preparation |  |  |  |  |  |  |  |  |  |  | ███ | ███ | ███ | ███ |  |
| Final delivery & presentation |  |  |  |  |  |  |  |  |  |  |  |  | ███ | ███ |  |